RAKE & TRUCKING CONTROL TOWER

Business Requirements Document

IT / ENGINEERING / PRODUCTION BRD

| Document Type | Technical & Product BRD — Engineering Team |
| --- | --- |
| Audience | Software Engineers, DevOps, Database Administrators, Product Owner |
| Current State | Static HTML single-file MVP — all data hardcoded in JS |
| Target State | Live web application with persistent database and real-time data |
| MVP Delivered By | Business / Operations Team (non-IT) |
| Version | 1.0 — Handed to IT for Phase 2 development |
| Date | May 2026 |

# 1. Executive Summary for Engineering

The Operations team has built and deployed a functional, static MVP of the Rake Planning Control Tower. It is live at a Vercel URL and presentable to stakeholders. The MVP demonstrates the full UI, navigation, and data model — but all data is hardcoded in a JavaScript object at the top of a single HTML file.

This document hands the MVP to the IT/Engineering team with a complete specification for what needs to be built to make it a fully live, data-driven application. The IT BRD is intentionally distinct from the three Ops BRDs — it describes the system, not the use cases.

# 2. Current MVP Architecture — What Was Built

## 2.1 Technology Stack (Current)

| Layer | Technology | Notes |
| --- | --- | --- |
| Frontend | Vanilla HTML5 + CSS3 + JavaScript (ES6+) | Single file: index.html. No framework, no build step. |
| Charting | Pure SVG — hand-written in JavaScript | No external chart library. Responsive, tooltip-enabled. |
| Fonts | IBM Plex Sans + IBM Plex Mono (Google Fonts CDN) | Loaded from CDN — requires internet connection |
| Hosting | Vercel (static site) | Auto-deploys on every GitHub push to main branch |
| Repository | GitHub | Single file commit. No build pipeline configured. |
| Database | None — data hardcoded in JS | const DATA = { ... } object at top of script block |
| Auth | None | MVP is fully public — no login or role control |
| Backend | None | Zero server-side code. Pure static delivery. |

## 2.2 Data Model — What the MVP Tracks

The following data entities are modelled in the MVP's DATA object. The database schema must mirror these exactly, extended with proper relational keys, timestamps, and audit fields.

| Entity | Fields in MVP | Notes |
| --- | --- | --- |
| kpi | mtd.actual, mtd.budget, ytd.actual, ytd.budget, rakeToday.required/available, vehToday.required/available, cmPct | Aggregated — computed from raw entities in live system |
| exceptions | severity (RED/AMBER), text | Live system: auto-generated from rules engine |
| rakePlan | fwd/hist × required, available, evacuated, pipeline per horizon_day | Per terminal, per segment in live system |
| vehPlan | fwd/hist × required, available per horizon_day | Per route in live system |
| inventory | day (D0/D1/D2), teu_20, teu_40 | Combined — live system adds port, terminal |
| rakePositions | id, location, eta, status, txr, next, score, risk | Control tower — live feed from Rail ops |
| tat | route, benchmark, actual, ok | Computed from trip records in live system |
| exceptionSummary | type, count | Aggregated from exception_log table |
| profitability | route, vol, rev, cost, ebitda | CM and CM% computed from rev/cost |
| traffic | quadrant, port, segment, horizon_day, actual_teu, budget_teu | Core overview table — one row per combination |
| modeAssignments | batch_ref, quadrant, port, segment, horizon_day, teu_20, teu_40, mode, assigned_by | User-entered; persists in session only in MVP |

## 2.3 Tab Structure and UI Architecture

| Tab | Sidebar Icon | Content Summary |
| --- | --- | --- |
| Overview (default) | Globe icon | Cross-quadrant traffic: 3 sections + bar chart + mode assignment modal |
| Planning & Ops | Grid icon | Rake and vehicle 72-hr horizon tables + inline inventory card |
| Control Tower | Pulse icon | Live rake positions + TAT benchmarks + exception summary |
| Profitability | ₹ icon | Route P&L table + 3 summary KPI cards |
| Data View | Edit icon | Read-only display of hardcoded DATA object (MVP only) |

# 3. Target Architecture — Phase 2

## 3.1 Recommended Technology Stack

| Layer | Recommended Technology | Rationale |
| --- | --- | --- |
| Frontend Framework | React (Next.js) | Component architecture suits tab/card structure. SSR for initial load performance. |
| Charting | Recharts or Chart.js | Replace hand-written SVG with maintained library. Existing SVG chart can be preserved if preferred. |
| Database | Supabase (PostgreSQL) | Already designed — SQL schema exists in supabase_init.sql. Row-level security configured. |
| Auth | Supabase Auth | Role-based access: ops users vs read-only viewers. Replaces current no-auth state. |
| API Layer | Supabase REST API (auto-generated) | No custom backend needed for CRUD. Complex aggregations via Postgres views. |
| Real-time | Supabase Realtime (WebSocket) | Live updates to Control Tower and exception banner without page refresh. |
| Hosting | Vercel (retain) | Already configured. Next.js deploys natively on Vercel. |
| CI/CD | GitHub Actions → Vercel | Auto-deploy on merge to main. Add test step before deploy. |
| Monitoring | Vercel Analytics + Sentry | Error tracking and performance monitoring from day one. |

## 3.2 Database Schema — Full Table List

The complete Supabase initialization SQL is provided separately as supabase_init.sql. The following table summarises all database entities the live system requires.

| Table | Purpose | Key Fields |
| --- | --- | --- |
| terminals | Port / terminal reference data | id, code, name, bu (EXIM/DOMESTIC) |
| locations | ICD, yard, factory location reference | id, code, name, type (ICD/PORT/YARD/FACTORY) |
| routes | Origin–destination pairs with benchmarks | id, code, from_location_id, to_location_id, benchmark_tat_hrs |
| customers | Customer master with priority tier | id, code, name, priority (1–5) |
| rakes | Rake master — wagon counts and capacity | id, rake_id, wagon_count, capacity_teu_20, capacity_teu_40, owner |
| rake_positions | Live control tower data (one row = one status update) | rake_id, status, current_location_id, eta, txr_due_date, priority_score, risk_level |
| rake_planning | 72-hr forward and historical planning horizon | plan_date, horizon_date, terminal_id, segment, rake_required, rake_available |
| vehicle_planning | Vehicle indent planning horizon | plan_date, horizon_date, segment, vehicle_required, vehicle_available |
| inventory | Port inventory by date | record_date, terminal_id, segment, container_20, container_40 |
| volume_budget | Budget targets by FY and period | fy, period_type, period_label, budget_teu, actual_teu |
| route_profitability | Route-level P&L by period | period_date, route_id, volume_teu, revenue, cost, ebitda |
| tat_records | Individual trip TAT tracking | rake_id, route_id, trip_start, trip_end, benchmark_tat_hrs |
| exception_log | Flagged exceptions with resolution tracking | exception_type, severity, rake_id, description, is_resolved |
| overview_traffic | Quadrant × port × segment × horizon volume | record_date, horizon_day, quadrant, port, segment, actual_teu, budget_teu |
| destination_mode_assignments | Container batch to mode assignment log | batch_ref, quadrant, port, segment, horizon_day, teu_20, teu_40, mode, assigned_by |

## 3.3 Row-Level Security (RLS) Model

The supabase_init.sql file already configures RLS. The engineering team must not bypass this.

| Role | Read | Write | Notes |
| --- | --- | --- | --- |
| anon (public) | All tables — SELECT | None | Dashboard reads (KPI cards, tables) work without login |
| authenticated | All tables — SELECT | None | Future: Supabase Auth user read access |
| app_user | All tables | INSERT, UPDATE, DELETE | Password-locked role for Data Entry operations |

The app_user password is stored as a bcrypt hash in the verify_data_entry_password() Postgres function. The plaintext password must never be committed to the repository. Use environment variables for credentials.

# 4. Development Phases

## Phase 1 — Already Complete (Delivered by Ops Team)

- Static HTML MVP with full UI — all 5 tabs, modals, bar chart, exception banner

- Complete Supabase SQL schema (supabase_init.sql) — all tables, views, RLS, bcrypt auth function

- Deployed to Vercel via GitHub — live URL accessible

- Dummy data populating all dashboard sections for stakeholder demonstration

## Phase 2 — Backend Wiring (Engineering Priority)

Connect the static frontend to the Supabase database. No UI changes required in this phase.

- Restore Supabase fetch functions (SB.get, SB.post, SB.patch, SB.delete) — template code exists in git history

- Replace DATA object reads with live SB.get() calls in each render function

- Wire Data Entry forms to SB.post() and SB.patch() for live saves

- Wire delete buttons to SB.delete()

- Restore password-lock on Data Entry tab using verify_data_entry_password() RPC

- Wire modeAssignments modal save to SB.post('destination_mode_assignments', payload)

- Add auto-refresh every 5 minutes (setInterval on loadAllData)

- Add SUPABASE_URL and SUPABASE_KEY as Vercel environment variables — remove from source

Estimated effort: 2–3 days for a single developer familiar with Supabase REST API.

## Phase 3 — React Migration and Real-time

- Migrate from vanilla HTML to Next.js with Supabase client library (@supabase/supabase-js)

- Implement Supabase Realtime subscriptions on rake_positions and exception_log tables

- Add Supabase Auth for role-based access (ops users vs read-only management view)

- Add loading skeletons and error boundary components

- Implement filter persistence (selected port, segment, date) via URL params

- Add date selector to control which plan_date's data is displayed

Estimated effort: 3–4 weeks for one frontend + one backend developer.

## Phase 4 — Integrations and Automation

- Railway Information System (RIS) integration for live rake ETA and position data

- TOS (Terminal Operating System) integration for inventory and container status

- ERP / billing system integration for revenue and cost figures (Profitability tab)

- Automated exception generation: rules engine flags TXR expiry, idle time, TAT breach automatically

- Automated priority score recalculation on every rake_position insert

- SMS/WhatsApp/email alert dispatch when exception severity = RED

- Bulk volume import from Excel upload (for quadrant leads who prefer spreadsheet entry)

Estimated effort: 2–3 months. Requires vendor API access agreements.

# 5. Non-Functional Requirements

| Requirement | Target | Notes |
| --- | --- | --- |
| Page load time | <2 seconds on 4G mobile | Dashboard is used by planners on the move |
| Data refresh latency | <5 minutes (polling) or real-time | Phase 2: polling. Phase 3: WebSocket. |
| Availability | 99.5% uptime | Vercel SLA covers frontend. Supabase SLA covers DB. |
| Concurrent users | Up to 50 simultaneous users | Four quadrant teams + management layer |
| Mobile responsiveness | Usable on 375px viewport | Current CSS has responsive breakpoints at 768px and 1200px |
| Browser support | Chrome, Edge, Safari (last 2 major versions) | No IE11 support required |
| Data retention | 2 years of planning and profitability data | Supabase free tier: 500MB. Upgrade on Pro plan as needed. |
| Audit trail | All INSERT/UPDATE/DELETE logged with user and timestamp | created_at / updated_at on all tables |

# 6. Security Requirements

- Supabase anon key may be exposed in frontend — RLS policies enforce data access control

- Service role key must NEVER appear in frontend code or be committed to GitHub

- All credentials (SUPABASE_URL, SUPABASE_KEY, app_user password) via Vercel environment variables

- app_user password stored only as bcrypt hash in Postgres — never in plaintext anywhere

- All data transmission over HTTPS (enforced by Vercel and Supabase)

- Phase 3: implement Supabase Auth JWT validation on all write operations

- Phase 3: add CSRF protection on form submissions

# 7. File Structure — Current Repository

| File | Purpose | Status |
| --- | --- | --- |
| index.html | Entire application — HTML, CSS, JavaScript in one file | Live on Vercel |
| supabase_init.sql | Complete database schema, RLS, views, seed data, bcrypt auth function | Run in Supabase SQL Editor |
| README.md | Not yet created — engineering team should add | To do |
| .env.local | Not yet created — must be added for Phase 2 credentials | To do — gitignore this file |
| .gitignore | Not yet created — must exclude .env.local | To do |

# 8. Handover Checklist — From Ops to Engineering

- Provide Vercel project access (invite engineering GitHub account as collaborator)

- Provide Supabase project access (invite engineering email as project member)

- Share app_user password securely (not via email or chat — use 1Password or similar)

- Walk engineering through the DATA object structure in index.html

- Confirm which dummy data values are representative of real operational numbers

- Agree Phase 2 delivery timeline and first sprint scope

- Identify which quadrant lead will own data entry validation testing

- Agree on what triggers a production release vs a staging review

# 9. What Engineering Should NOT Change Without Ops Sign-Off

- The tab structure, tab names, or tab order — these reflect operational mental models

- The column order in any table — the sequence was designed with controllers, not arbitrarily

- The priority score weights — these reflect deliberate operational judgement (30/25/15/15/15)

- The exception severity thresholds (TXR 48hr, Idle 12hr, TAT benchmark) — these are operational standards

- The destination mode options (Rail ICD / Direct / CY) — adding or removing modes requires ops approval

- The quadrant names (Rail & Ops / Trucking / IFF / EXIM Yard) — these map to org structure

Any UX or feature changes outside of backend wiring should be proposed as a change request and reviewed with the Operations team before development begins.